WEEK 1

Meeting 1 – Monday 30 Jan

What we have done:

- Overview of exercise: everyone understands what is expected

- Overview of deadlines: everyone understands what type of submissions we are asked to do

- Discussed next deadline: submission of team roles and Gantt chart to have ready by Thursday

What to do before next meeting:

- Closely read entire Guide

- Think of ideas for: Box design, PSU, circuit diagram, loads

Meeting 2 – Thursday 2 Feb

What we have done:

- Assigned team roles: Giulio (leader and box lead), Abi (secretary and psu lead), Jerry (psu lead), Thomas (budget manager and interface lead), Muhammad (quality lead), Syazwan (Software lead)

- Created sketch of Gantt chart

- Discussed potential PSU to use: attempted designs for transformer (11% efficiency)

- Discussed and chose box design: 3 parts, opened from top, water-resistant joint feature, external mountings

What to do before next meeting:

- Complete and submit team roles form and Gantt chart

- Attempt to improve PSU efficiency higher than 11%

- Start creating box design on Solidworks based on decisions made

- Clear doubts on box design: metal bracket, screw holes (printed or drilled), holes in acrylic (through or screw or both), cover of display from outside, sizes of holes

- Find current requirement for display and Il Matto in operating condition

Meeting 3 – Sunday 5 Feb

What we have done:

- Discussed features on box design: fits for display (RX), RJ45 sockets (LX), led (front), letter (top)

- Discussed progress on PSU: efficiency improved to 40% but not enough

- Discussed progress on software: started with understanding of parameters and controls

What to do before next meeting:

- Improve PSU efficiency as much as possible at least above 40% (need better rectification and more efficient smoothing)

- Improve and finish box design on Solidworks with new features

- Keep developing software

WEEK 2

Meeting 4 – Tuesday 7 Feb

What we have done:

- Discussed improvements on PSU efficiency: moved to capacitor PSU as more efficient, although less simple, reached 60% efficiency and 10V output

- Discussed final details about the housing: size external mountings and placement mounting lug

- Discussed progress on software: found potential algorithm, working on control of display

- Discussed load definition: 100 Ohms resistor for 0.1 A current draw (5mA Il Matto)

- Discussed interface circuitry: need for op-amps and mosfets, need to find efficient way to step down voltage

What to do before next meeting:

- Keep improving PSU smoothing efficiency (above 65%) & Finalize document for PSU submission

- Finish box design assembly & Finalize document for box submission

- Keep improving software control on display

- Keep improving on interface circuitry details & simulate it in LTSpice

- Everyone: finalize pdf with 5 pages of logbook

- Print individual contribution form

Meeting 5 – Thursday 9 Feb

What we have done:

- Finalized PSU document to be submitted

- Finalized box design document to be submitted

- Finalized Individual contribution form to be submitted

- Finalized logbook pages to be submitted

- Chosen structure of presentation in order: Giulio (box), Abi (PSU progress), Jerry (PSU final), Thomas (Interface progress), Syazwan (Software progress), Muhammad (Quality checks and plans)

- Chosen circuits for analogue controls

What to do before next meeting:

- SUBMIT FILES 1st REVIEW

- Prepare own slide for presentation + 1 minute speech

- Keep improving interface circuitry: design circuits for digital controls

Meeting 6 – Friday 10 Feb

What we have done:

- Rehearsal for presentation

- Submitted presentation

What to do before next meeting:

- Complete interface circuitry digital controls

- List components needed from PSU and interface in our document

- Keep improving software PWM control

WEEK 3

Meeting 7 – Tuesday 14 Feb

What we have done:

- Discussed feedback from presentation:

  - Box design: parts are too tall, make sure gland for mains cable fits well, take care of segregated area for PSU

  - PSU: double check zener diode, increase output of 10.5V, make sure X-rated capacitor, try to find better solution for 6800uF capacitor

- Components be ordered: 6800 uF capacitor, 12V Zener diode, 5.6uF capacitor X2 rated

- Discussed potential improvements for PSU: adapting values for better performance, investigating better rectification

- Finalised interface circuitry

What to do before next meeting:

- Submit first order of components form

- Create new box design: 4 parts, in&out mountings, increase inside volumeto 100x100x100

- Collect available components from lab/workshop: resistors(500k, 200, 100, 4 Ohms), capacitor(100uF)

- Find ways of improving rectification of PSU

Meeting 8 – Thursday 16 Feb

What we have done:

- Discussed feedback: can improve PSU, already changed box, better load definition

- Decided layout within the box: psu (top), IlMatto (bottom), display/interface/RJ45 (sides), floor at bottom of top part to segregate PSU

- Decided fit for display (pocket plus top bar) and position of led (next to display, within gasket)

- Discussed improvements on PSU: we could find a better load definition to adjust for current draw

- Discussed interface: circuit layout is ready, only needs the correct values

- Chosen report structure: page 1 Muhammad with progress and plans (+intro, +conclusion), page 2 Giulio with box design, page 3 Abi and Jerry with PSU, page 4 Thomas and Syazwan with interface and software

What to do before next meeting:

- Collect details for floor, stripboard for interface and gland

- Finalize box and send it for printing by Tuesday

- Find final values of resistors in interface and estimate its overall current requirement

- Find accurate load definition based on that

- Keep improving PSU output

- Collect components for interface and PSU: transistor, mosfets, op-amps

- Start individual part of report (to be finished by Thursday)

WEEK 4

Meeting 9 – Tuesday 21 Feb

What we have done:

- Updates on progress PSU: almost finished with testing, can move to soldering when it is done

- Updates on progress interface: 2 circuits are ready and can be tested, 1 is still in progress, 1 needs to be done

- Updates on progress box: it has been sent for printing and needs to be collected, can be tested when it is ready

- Updates on progress software: everything concerning the controls is ready, waiting on the final scenario

- Discuss report: small  parts have been written

What to do before next meeting:

- Finish PSU soldering

- Test final circuits for interface

- Assemble box once it is printed

- Finish group report

Meeting 10 – Friday 24 Feb

What we have done:

- Submitted group report

- Tested 3 circuits of the interface on breadboard: 2 are working correctly, the other needs to be improved; the 4th is in progress

- Soldered and tested PSU on stripboard and at the testbed: worked as expected

- Implemented software fully functional on display

- Assembled box with bolts, nuts, gaskets, acrylic needed: seems water-resistant enough

- Tested box assembly for gland, RJ45 connectors, IlMatto, PSU floor, display: everything fitting well into the box, except for IlMatto which can be improved

What to do before next meeting:

- Test the box under the shower and identify points sensible to water leaks

- Assemble the box with the PSU (after is tested), IlMatto and display ready for the water test

- Finish the circuit for the PWM in the interface

- Start improving the algorithm with the final scenario that has been published

- Test the PSU can power both IlMatto and the display

WEEK 5

Meeting 11 – Tuesday 28 Feb

What we have done:

- Briefly discussed outcomes of PSU testing and water testing: although we tried our best PSU could have been better, the box was fairly good but it should have had more bolts to fix the acrylic of the display (most likely source of leaks)

- Discussed progress on interface: everything has been tested correctly on breadboard, 1 has been already soldered to stripboard, the rest of the circuits need to be prepared on stripboard

- Discussed progress on software: the code is ready, already tried out different algorithms with given test scenarios, improving the final algorithm with respect to final scenario

What to do before next meeting:

- Finish to solder interface to stripboard and test that they are functional

- Come up with algorithm and test it with final scenario on LabView

- Start assembling the box, to have it ready to be tested for the week afterwards

- Reflect on feedback for final report

Meeting 12 – Sunday 5 Mar

What we have done:

- Discussed progress on interface: all circuits ready except for one that was working well on breadboard (may be a faulty connection on stripboard)

- Discussed progress on software: algorithm and code ready, are testing in Labview

- Set milestones for week:

  - Monday: finish interface, keep testing algorithm

  - Wednesday: finish integration and start testing, start writing report

  - Friday: every adjustment needs to be done, test it again

  - Sunday: Finalize device

What to do before next meeting:

- Keep testing every transition of the algorithm and improve it

- Prepare a tidy version of flow chart

- Identify fault in circuit that is not working and get it sorted on Monday

WEEK 6

WEEK 7